RFP Tender for THE PROJECT MANAGEMENT CONSULTANCY ASSIGNMENT

To Assist Karnataka Milk Producer’s Cooperative Federation Limited to set up Group Captive Open Access Solar Power Project

IFT:NO. KMF/ENGG/PMC/2022-23	       Date:03.09.2022

| Tender schedules may be downloaded from | 05/09/2022 to 04/10/2022 upto 4:00 pm |
| --- | --- |
| Last date & Time for uploading the tender | 04/10/2022 at 4:00pm |
| Pre-Bid Meeting | 19/09/2022 at 1 pm |
| Tender [Part-1] to be opened on | 07/10/2022 at 11:30pm |
| Henceforth changes / modifications in the tender, it will be uploaded on e-procurement portal only. |

## Karnataka Milk Producer’s Cooperative Federation Limited

(KMF Complex, Dr. MH Marigowda Road, Bangalore 560029)

## Telephone: 080-26096840

Providing Consultancy services for  Project Management Consultancy Assignment to assist Karnataka Milk Producer’s Cooperative Federation Limited to set up Group Captive Open Access Solar Power Project.

### CONTENTS

SECTION	DESCRIPTION

| Section I | Letter of Invitation |  |
| --- | --- | --- |
| Section II | Information to Consultants (ITC) |  |
|  | Data Sheet – Information to Consultants |  |
| Section III | Technical Proposal – Standard Forms |  |
| Section IV | Financial Proposal – Standard Forms |  |
| Section V | Terms of Reference |  |
| Section VI | Contract for Consultant’s Services |  |
|  | I Form of Contract |  |
|  | II General Conditions of Contract |  |
|  | III Special Conditions of Contract |  |
|  | IV Appendices |  |

SECTION 1. Notification of Invitation of Tender

- Karnataka Cooperative Milk Producer’s Limited (KMF) invites Proposals to provide the following Consulting Services for providing Project Management Consultancy Services to aide in validation, verification and certification of activities carried out by the Private Developer developing around 100MW Solar Power Project on Open Access Group Captive Mode. More details on the Services are provided in the attached Terms of Reference.

- KMF invites eligible consultants to indicate their interest in providing the aforementioned services. Evaluation of bids shall be done in Single stage Two Cover System:

| 1 | Pre-Qualification & Technical Proposal | Bidders to meet the minimum pre-qualification conditions |
| --- | --- | --- |
|  |  | Minimum Passing Mark -50 |
| 2 | Financial Proposal | The financial proposal of Technically responsive bidders will be opened as per the procedures prescribed in the tender. |

- The Consultant will be selected under Quality-and Cost-Based Selection (QCBS) and procedures described in this RFP.

  - The interested consultants shall furnish the following information in support of the required pre-qualification and experience to carry out the said services:

  - A Registered company under Companies Act 1956 and latest amendment thereafter or Partnership / Proprietorship concern

  - Minimum average annual income / turnover of Rs. 40 Lakhs, in any two of the last 5 financial years certified by a Chartered Accountant.

  - Should have assisted a Government Electricity Supply Company or State Government owned Power Sector Enterprise in getting loan sanctioned for Rs. 317 Crores or above for a Power Project in the last 10 years. Work Orders & Loan Sanction Letter can be provided as proof of the same.

  - Assisted in preparing feasibility study for at least one Group Captive Solar Project based consultancy in the Apex Cooperative Milk Federation Society / State Government / Public Sector Enterprise in last 10 years. Work Order & work done Certificate can be provided as proof of the same.

  - Should have prepared Article of Association & Memorandum of Association for State Government Undertaking of Karnataka or GOK or any APEX Cooperative Society in Karnataka for the formation of the new company as per the Companies Act 2013. Work Order & Completion Certificate can be provided as proof of the same.

- The RFP includes the following documents:

Section 1 		- Letter of Invitation

Section 2		- Information to Consultants

Section 3 		- Technical Proposal - Standard Forms

Section 4 		- Financial Proposal - Standard Forms

Section 5 		- Terms of Reference

Section 6		- Standard Form of Contract.

SECTION 2. INFORMATION TO CONSULTANTS

- INTRODUCTION

  - The consultants are invited to submit a Technical Proposal and a Financial Proposal, as specified in the    Data Sheet (the Proposal) for consulting services required for the Assignment named in the Data Sheet. The Proposal will be the basis for contract negotiations and ultimately for a signed contract with the selected Consultant.

  - The Assignment shall be implemented in accordance with the phasing indicated in the Data Sheet. When the Assignment includes several phases, the performance of the consultant under each phase must be to the client’s satisfaction before the work begins on the next phase.

  - The Consultants must familiarize themselves with local conditions and take them into account in preparing their Proposals. To obtain first-hand information on the Assignment and on the local conditions, consultants are encouraged to pay a visit to the Client before submitting a Proposal, and to attend a pre- proposal conference if one is specified in the Data Sheet. Attending the pre-proposal conference is optional. The Consultant’s representative should contact the officials named in the Data Sheet to arrange for their visit or to obtain additional information on the pre-proposal conference. Consultants should ensure that these officials are advised of the visit in adequate time to allow them to make appropriate arrangements.

  - The Client will provide the inputs specified in the Data Sheet, assist the firm in obtaining licenses and permits needed to carry out the services, and make available relevant project data and reports.

  - Please note that (i) the costs of preparing the proposal and of negotiating the contract, including a visit to the Client, are not reimbursable as a direct cost of the Assignment; and (ii) the Client is not bound to accept any of the Proposals submitted.

  - KMF expects consultants to provide professional, objective, and impartial advice and at all times hold the Client’s interests paramount, without any consideration for future work, and strictly avoid conflicts with other assignments or their own corporate interests. Consultants shall not be hired for any assignment that would be in conflict with their prior or current obligations to other clients, or that may place them in a position of not being able to carry out the assignment in the best interest of the Client.

    - Without limitation on the generality of this rule, consultants shall not be hired under the circumstances set forth below:

      - A firm which has been engaged by the Client to provide goods or works for a project, and any of their affiliates, shall be disqualified from providing consulting services for the same project. Conversely, firms hired to provide consulting services for the preparation or implementation of a project, and any of their affiliates, shall be disqualified from subsequently providing goods or works or services related to the initial assignment (other than a continuation of the firm’s earlier consulting services) for the same project.

      - Consultants or any of their affiliates shall not be hired for any assignment which, by its nature, may be in conflict with another assignment of the consultants.

    - As pointed out in para. 1.6.1 (a) above, consultants may be hired for downstream work, when continuity is essential, in which case this possibility shall be indicated in the Data Sheet and the factors used for the selection of the consultant should take the likelihood of continuation into account. It will be the exclusive decision of the Client whether or not to have the downstream assignment carried out, and if it is carried out, which consultant will be hired for the purpose.

  - It is KMF’s policy to require that consultants observe the highest standard of ethics during the execution of such contracts. In pursuance of this policy, the KMF:

- defines, for the purposes of this provision, the terms set forth below as follows:

  - “corrupt practice” means the offering, giving, receiving, or soliciting of anything of value to influence the action of a public official in the selection process or in contract execution; and

  - “fraudulent practice” means a misrepresentation of facts in order to influence a selection process or the execution of a contract to the detriment of GOK, and includes collusive practices among consultants (prior to or after submission of proposals) designed to establish prices at artificial, noncompetitive levels and to deprive GOK of the benefits of free and open competition.

- will reject a proposal for award if it determines that the firm recommended for award has engaged in corrupt or fraudulent activities in competing for the contract in question;

- will declare a firm ineligible, either indefinitely or for a stated period of time, to be awarded GOK-financed contract if it at any time determines that the firm has engaged in corrupt or fraudulent practices in competing for, or in executing, a GOK-financed contract; and

- will have the right to require that, GOK to inspect consultant’s accounts and records relating to the performance of the contract and to have them audited by auditors appointed by GOK.

  - Consultants shall not be under a declaration of ineligibility for corrupt and fraudulent practices issued by GOK in accordance with the above sub para 1.8 (d).

  - Consultants shall be aware of the provisions on fraud and corruption stated in the standard contract under the clauses indicated in the Data Sheet.

- CLARIFICATION AND AMENDMENT OF RFP DOCUMENTS

  - Consultants may request a clarification of any item of the RFP document up to the number of days indicated in the Data Sheet before the Proposal submission date. Any request for clarification must be sent in writing by paper mail, cable, telex, facsimile, or electronic mail to the Client’s address indicated in the Data Sheet. The Client will respond by cable, telex, facsimile, or electronic mail to such requests and will send copies of the response (including an explanation of the query but without identifying the source of inquiry) to all invited consultants who intend to submit proposals.

  - At any time before the submission of Proposals, the Client may, for any reason, whether at its own initiative or in response to a clarification requested by an invited firm, modify the RFP documents by amendment. Any amendment shall be issued in writing through addenda. Addenda shall be sent by mail, cable, telex, facsimile, or electronic mail to all invited consultants and will be binding on them. The Client may at its discretion extend the deadline for the submission of Proposals.

- PREPARATION OF PROPOSAL

  - Consultants are requested to submit a Proposal (para 1.2) written in the language(s) specified in the Data Sheet.

### Technical Proposal

  - In preparing the Technical Proposal, consultants are expected to examine the documents comprising this RFP in detail. Material deficiencies in providing the information requested may result in rejection of a Proposal.

  - While preparing the Technical Proposal, consultants must give particular attention to the following:

    - If a consultant considers that it does not have all the expertise for the Assignment, it may obtain a full range of expertise by associating with individual consultant(s) and/or other consultant or entities in a joint venture or sub-consultancy, as appropriate.

    - For assignments on a staff-time basis, the estimated number of key professional staff-months is given in the Data Sheet. The proposal shall, however, be based on the number of key professional staff-months estimated by the firm.

    - It is desirable that the majority of the key professional staff proposed be permanent employees of the firm or has an extended and stable working relation with it.

    - Proposed key professional staff must at a minimum have the experience indicated in the Data Sheet.

    - Alternative key professional staff shall not be proposed, and only one curriculum vitae (CV) may be submitted for each position. One Individual may be apply under multiple requirements of the tender as long as they meet the qualification criteria.

    - Reports to be issued by the consultants as part of this assignment must be in the language(s) specified in the Data Sheet. It is desirable that the firm’s personnel have a working knowledge of the Client’s official language.

  - The Technical Proposal should provide the following information using the attached Standard Forms (Section 3):

    - A brief description of the consultant’s organization and an outline of recent experience on assignments (Section 3B) of a similar nature. For each assignment, the outline should indicate, inter alia, the profiles and names of the staff provided, duration of the assignment, contract  amount, and firm’s involvement.

    - Any comments or suggestions on the Terms of Reference and on the data, a list of services, and facilities to be provided by the Client (Section 3C).

    - A description of the methodology and work plan for performing the assignment (Section 3D).

    - The list of the proposed staff team by specialty, the tasks that would be assigned to each staff team member, and their timing (Section 3E).

    - CVs recently signed by the proposed key professional staff and the authorized representative submitting the proposal (Section 3F). Key information should include number of years working for the firm/entity, and degree of responsibility held in various assignments during the last ten

(10) years.

    - Estimates of the total staff effort (professional and support staff; staff time) to be provided to carry out the Assignment, supported by bar chart diagrams showing the time proposed for each key professional staff team member. (Sections 3E and 3G).

    - A detailed description of the proposed methodology, staffing, and monitoring of training, if the Data Sheet specifies training as a major component of the assignment.

    - Any additional information requested in the Data Sheet.

  - The Technical Proposal shall not include any financial information.

### Financial Proposal

  - In preparing the Financial Proposal, consultants are expected to take into account the requirements and conditions of the RFP documents. The Financial Proposal should follow Standard Forms (Section 4). It lists all costs associated with the Assignment, including (a) remuneration for staff, and (b) reimbursables such as subsistence (per diem, housing), transportation (national and local, for mobilization and demobilization), services and equipment (vehicles, office equipment, furniture, and supplies), office rent, insurance, printing of documents, surveys; and training, if it is a major component of the assignment. If appropriate, these costs should be broken down by activity.

  - Consultants shall express the price of their services in Indian Rupees.

  - The Data Sheet indicates how long the proposals must remain valid after the submission date. During this period, the consultant is expected to keep available the key professional staff proposed for the assignment. The Client will make its best effort to complete negotiations within this period. If the Client wishes to extend the validity period of the proposals, the consultants who do not agree have the right not to extend the validity of their proposals.

- SUBMISSION, RECEIPT, AND OPENING OF PROPOSALS

  - The original Proposal (Technical Proposal and Financial Proposal; see para 1.2) shall be prepared in indelible ink. It shall contain no inter-lineation or overwriting, except as necessary to correct errors made by the firm itself. Any such corrections must be initialed by the person or persons who sign(s) the Proposals.

  - An authorized representative of the Consultant initials all pages of the Proposal. The representative’s authorization is confirmed by a written power of attorney accompanying the Proposal.

  - Even though the tender proposal is required to be uploaded in E-procurement portal, the bidder should prepare the number of Hard copies indicated in the Data Sheet. Each Technical Proposal and Financial Proposal should be marked “Original” or “Copy” as appropriate. If there are any discrepancies between the original and the copies of the Proposal, the original governs.

  - The original and all copies of the Technical Proposal shall be placed in a sealed envelope clearly marked “Technical Proposal,” and the original and all copies of the Financial Proposal in a sealed envelope clearly marked “Financial Proposal” and warning: “Do Not Open with the Technical Proposal.” Both envelopes shall be placed into an outer envelope and sealed. This outer envelope shall bear the submission address and other information indicated in the Data Sheet and clearly marked, “DO NOT OPEN, EXCEPT IN PRESENCE OF THE EVALUATION COMMITTEE.”

  - The completed Technical and Financial Proposal must be delivered at the submission address on or before the time and date stated in the Data Sheet. Any Proposal received after the closing time for submission of proposals shall be returned unopened.

  - After the deadline for submission of proposals the Technical Proposal shall be opened immediately by the evaluation committee. The Financial Proposal shall remain sealed and deposited with the Client until all submitted proposals are opened publicly.

- PROPOSAL EVALUATION

### General

  - From the time the proposals are opened to the time the contract is awarded, if any consultant wishes to contact the Client on any matter related to its proposal, it should do so in writing at the address indicated in the Data Sheet. Any effort by the firm to influence the Client in the Client’s proposal evaluation, proposal comparison or contract award decisions may result in the rejection of the consultant’s proposal.

  - Evaluators of Technical Proposals shall have no access to the Financial Proposals until the technical evaluation, including its approval by competent authority is obtained

### Evaluation of Technical Proposals

  - The evaluation committee appointed by the Client as a whole, and each of its members individually evaluates the proposals on the basis of their responsiveness to the Terms of Reference, applying the evaluation criteria, sub-criteria (typically not more than three per criteria) and point system specified in the Data Sheet. Each responsive proposal will be given a technical score (St). A proposal shall be rejected at this stage if it does not respond to important aspects of the Terms of Reference or if it fails to achieve the minimum technical score indicated in the Data Sheet.

### Public Opening and Evaluation of Financial Proposals; Ranking

  - After the evaluation of quality is completed, the Client shall notify those consultants whose proposals did not meet the minimum qualifying mark or were considered non-responsive to the RFP and Terms of Reference, indicating that their Financial Proposals will be returned unopened after completing the selection process. The Client shall simultaneously notify the consultants that have secured the minimum qualifying mark, indicating the date and time set for opening the Financial Proposals. The opening date shall not be sooner than one week after the notification date. The notification may be sent by registered letter, cable, telex, facsimile, or electronic mail.

  - The Financial Proposals shall be opened publicly in the presence of the consultants’ representatives who choose to attend. The name of the consultant, the quality scores, and the proposed prices shall be read aloud and recorded when the Financial Proposals are opened. The Client shall prepare minutes of the public opening.

  - The evaluation committee will determine whether the Financial Proposals are complete, (i.e., whether they have costed all items of the corresponding Technical Proposals, if not, the Client will cost them and add their cost to the initial price), correct any computational errors.

  - The lowest Financial Proposal (Fm) will be given a financial score (FS) of 100 points. The financial scores (FS) of the other Financial Proposals will be computed as indicated in the Data Sheet. Proposals will be ranked according to their combined technical score (TS) and financial (FS) scores using the weights (T = the weight given to the Technical Proposal (0.7); P = the weight given to the Financial Proposal (0.3); T + P = 1) indicated in the Data Sheet:	S  TS  T  FS  P. The Consultant achieving the highest combined technical/ financial score will be invited for negotiations.

- NEGOTIATIONS

  - Negotiations will be held at the address indicated in the Data Sheet. The aim is to reach agreement on all points and sign a contract.

  - Negotiations will include a discussion of the Technical Proposal, the proposed methodology (work plan), staffing and any suggestions made by the firm to improve the Terms of Reference. The Client and Consultant will then work out final Terms of Reference, staffing, and bar charts indicating activities, staff, periods in the field and in the home office, staff-months, logistics, and reporting. The agreed work plan and final Terms of Reference will then be incorporated in the “Description of Services” and form part of the contract. Special attention will be paid to getting the most the Consultant can offer within the available budget and to clearly defining the inputs required from the Client to ensure satisfactory implementation of the Assignment.

  - Unless there are exceptional reasons, the financial negotiations will involve neither the remuneration rates for staff (no breakdown of fees) nor other proposed unit rates.

  - Having selected the Consultant on the basis of, among other things, an evaluation of proposed key professional staff, the Client expects to negotiate a contract on the basis of the experts named in the Proposal. Before contract negotiations, the Client will require assurances that the experts will be actually available. The Client will not consider substitutions during contract negotiations unless both parties agree that undue delay in the selection process makes such substitution unavoidable or that such changes are critical to meet the objectives of the assignment. If this is not the case and if it is established that key staff was offered in the proposal without confirming their availability, the Consultant may be disqualified.

  - The negotiations will conclude with a review of the draft form of the contract. To complete negotiations the Client and the Consultant will initial the agreed contract. If negotiations fail, the Client will invite the firm whose proposal received the second highest score to negotiate a contract.

- AWARD OF CONTRACT

  - The contract will be awarded following negotiations. After negotiations are completed, the Client will promptly notify other consultants on the shortlist that they were unsuccessful and return the Financial Proposals of those consultants who did not pass the technical evaluation (para 5.3)

  - The Consultant is expected to commence the Assignment on the date and at the location specified in the Data Sheet.

- CONFIDENTIALITY

8.1      Information relating to evaluation of proposals and recommendations concerning awards shall not be disclosed to the consultants who submitted the proposals or to other persons not officially concerned with the process, until the winning Consultant has been notified that it has been awarded the contract.

DATA SHEET

### Information to Consultants

| Clause Reference |  |
| --- | --- |
| 1.1 | The name of the Client is: Karnataka Cooperative Milk Producer’s Federation Ltd. The method of selection is: Quality-and Cost-Based Selection (QCBS) |
| 1.2 | A technical and a Financial Proposals are requested: Yes The name, objectives and description of the Assignment are: Providing Project Management Services for KMF’s Solar Group Captive Open Access Project. KMF proposes to engage a Private Sector Developer to set up a Special Purpose Vehicle which will design, construct, install, synchronize, operate, maintain, and transfer or takeover, around 100 MW Solar Power Plant on Group Captive Open Access basis. KMF has prepared the tender documents compliant to applicable law and requires assistance from private sector consulting firm to ensure that the project is executed and operated in strict adherence to the applicable law, the tender created and with no materially adverse effect to KMF. With this background, KMF invites tenders for selection of eligible consulting firms to assist KMF in the following activities: Assist the SPV in formulating a Bankable Detailed Project Report for the Group Captive Open Access Project Assist the SPV in procuring Loan Sanction and subsequent disbursement from the Scheduled Banks or Financial Institutions sufficient to meet the debt component of the project. Assist KMF in ensuring that the SPV shall utilize quality materials are procured in line with the Technical Specifications agreed to supply during the tendering process along with inspecting the project site to inspect progress. Assist KMF to audit, certify & verify the work progress against the invoices raised by the Developer / Contractor during the construction of the Group Captive Solar Project Assist KMF in ascertaining and certifying price variations and attribute the same due to Developer / Contractor default or due to KMF or change in law Assist KMF is ascertaining the deployment of Capital with / without pro-rata execution on ground as certified by PMC Assist KMF in ensuring that the Developer / Contractor follows all applicable law with regard to the project Make recommendations to KMF about the activities of the SPV & further action to be taken as per the tender documents Make Available advice of Engineering, Regulatory, Company Law related, and Legal experts as required by the Project or on the request of KMF to ensure all aspects of project implementation and operations as per Applicable Law, ie. All statutory, rules, & regulations to be followed under the Electricity Act 2003, Companies Act 2013, Karnataka Cooperative Societies Act, 1959 & subsequent Bye-Laws of the Karnataka Cooperative Milk Producers' Federation Limited etc. Provide Mediation / Arbitration between KMF & the Developer / Contractor to reach mutually acceptable resolution of any disputes arising during the tenure of the power purchase agreement. Any requirements as maybe required with regard to the project as stated in the tender documents for selection of the Developer / Contractor. |
| 1.3 | The Assignment is phased: No |
| 1.4 | A pre-proposal conference will be held: Yes at the Office of the Director (Engineering-2) KMF Complex, P.B. No.2915, D.R.College Post Dr.M.H, Marigowda Rd, Bengaluru, Karnataka 560021 The name(s), address(es), and telephone/numbers of the Client’s Official(s) are: Director (Engineering-2) KMF Complex, P.B. No.2915, D.R.College Post Dr.M.H, Marigowda Rd, Bengaluru, Karnataka 560021 Tender documents may download from e-procurement portal website https://eproc.karnataka.gov.in and also contact Help line No: 080-25501227/25501216 |
| 1.5 | The Client will provide the following inputs: Tender Dates & Pre-bid queries clarifications |

| 1.7.2 | The Client envisages the need for continuity for downstream work: No |
| --- | --- |
| 1.11 | The clauses on fraud and corruption in the contract are Sub-Clause 2.7.1 of G.C.C. |
| 2.1 | Clarifications may be requested upto one day prior to pre-proposal conference as stated earlier. The address for requesting clarifications is: Director (Engineering-2) KMF Complex, P.B. No.2915, D.R.College Post Dr.M.H, Marigowda Rd, Bengaluru, Karnataka 560021 Telex: 080-25501227/25501216 |
| 3.1 | Proposals should be submitted in the following language(s): English |
| 3.3 | The estimated number of key professional staff months required for the assignment is: Engineering & Company Law Expert will be needed for a period of 42 months (18months construction & 24 months operations, if the construction is completed early the number of months of operation will be extended accordingly to meet the total 42 month requirement). The Legal & Regulatory Expert will be required for a period of 21months (50% of the time required by the Engineering & Company Law Expert) to resolve issues and give opinions on matters during the construction & operation of the plant. (iv) The minimum required experience of proposed key professional staff is: Engineer Expert Legal Expert Companies Act Expert Regulatory Expert 42 months 10 months 42 months 10 months Engineer Expert Legal Expert Companies Act Expert Regulatory Expert BE Mechanical or Higher 10 years work experience or higher LLB or Higher 10 years work experience or higher Registered on Independent Director’s Data Base 10 years work experience or higher LLB / Chartered Account / Cost Accountant 10 years work experience or higher (vi) Reports which are part of the assignment must be written in the following language: English |
| 3.4 | Training is an important feature of this Assignment: Yes. The consultant is to train the personnel of the client to enable smooth operation of the plant post the 24th month of operations. Additional Information in the Technical Proposal includes: |
| 3.10 | Proposals must remain valid 90 days after the submission date |
| 4.3 | Consultants must submit an original and 1[one] additional copy of each proposal. |
| 4.4 | The proposal submission address is: Director (Engineering-2) KMF Complex, P.B. No.2915, D.R.College Post Dr.M.H, Marigowda Rd, Bengaluru, Karnataka 560021 The information on the outer envelope should also include: |
| 4.5 | Proposals must be submitted no later than the date prescribed. |
| 5.1 | The address to send information to the Client is: Director (Engineering-2) KMF Complex, P.B. No.2915, D.R.College Post Dr.M.H, Marigowda Rd, Bengaluru, Karnataka 560021 |
| 5.3 | The number of points to be given under each of the evaluation criteria are: |

| Sl. No. | Evaluation Criteria for Technical Proposal (Table No.1) | Points | Remarks |
| --- | --- | --- | --- |
| 1 | (i) Assisted at least one Apex Cooperative Society in modifying its Byelaws | 5 | Vendor shall submit the documents |
| 2 | (ii) Adequacy of the proposed work plan and methodology in responding to the TOR along with Capacity Building Methodology | 35 | Vendor shall submit the A&M plan with methodology |
| 3 | (iii) Qualifications and competence of the key professional staff for the Assignment (Ps score – Professional score) | 60 | The points scored (Ps) on the average of all professionals out of 100 shall be computed as calculated Ps/100 * 60 |
|  | Total (TS – Technical score) | 100 |  |

(Table No.1)

Professionals Utilized for the assignment and scored as professional score (Ps) for each Vendor (this table related to Sl. No 3 of above table No.1 )

| Sl. No. | Criteria | Engineer Expert | Legal Expert | Companies Act & Cooperative Act Expert | Regulatory Expert | Points (Ps) |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | General qualifications | 10 years experience or more BE Mechanical or better | LLB or Better 10 years experience or more | Part of the ID Database | 10 years experience or more with LLB/CA/Cost Accountant | 30 |
| 2 | Adequacy for the project | Prepared Feasibility Reports / Detailed Project Reports for Power Sector Projects for Govt sector Utility in India with at least working one project in the last ten years with project cost of Rs. 317 Crores or above – 30 points Prepared Feasibility Reports / Detailed Project Reports for Power Sector Projects for Apex Dairy Cooperative Society with at least working one project in the last ten years with project cost of Rs. 317 Crores or above – 30 points | Empaneled with Government Electricity Supply Company & Represented them on matters in any High Court / Karnataka Electricity Regulatory Commission or APTEL – 40 points Represented based Electricity Supply Company in atleast 2 cases on matters in any APTEL / High Court / Karnataka Electricity Regulatory Commission – 20 points | Prepared one AOA & MOA for Karnataka State Government or APEX Cooperative Society – 30 points Prepared modified Bye-Laws for Solar Power Project for Cooperative Society – 30 points | Represented Karnataka State Government Agency against ESCOMs of Karnataka in Karnataka Electricity Regulatory Commission in one matter – 30 points Represented Private Party each against ESCOMs of Karnataka in one matter – 30 points | 60 |
| 3 | Experience in region & language | Kannada / English | Kannada / English | Kannada / English | Kannada / English | 10 |

|  | Note: 1.The professionals engaged by the Consultant Firm can be part of other firms. 2. One professional can be engaged for multiple roles as long as the above criteria is met. 3. The score from the above table shall be either marked as full marks or Zero (0) based on the suitability of the Candidate. 4. KMF reserves the right to interview the Professionals & call for references of proof of the above criteria of each professional. The minimum technical score required to pass is : 50 Points |
| --- | --- |
| 5.8 | The formula for determining the financial scores is the following: [FS-Financial score = 100 x Fm/F, in which FS is the financial score, Fm is the lowest price, and F the price of the proposal under consideration] The weights given to the technical (Tp) and Financial(Fp) Proposals are: TP= 0.70, and FP= 0.30 |
| 6.1 | Negotiation shall be held at: Director (Engineering-2) KMF Complex, P.B. No.2915, D.R.College Post Dr.M.H, Marigowda Rd, Bengaluru, Karnataka 560021 |

[Name of Client]

SECTION 3. TECHNICAL PROPOSAL - STANDARD FORMS

3A.	Technical Proposal submission form. 3B.	Consultant’s references.

3C.		Comments and suggestions on the Terms of Reference and on data services, and facilities to be provided by the Client.

3D.	Description of the methodology and work plan for performing the assignment. 3E.	Team composition and task assignments.

3F.	Format of Curriculum Vitae of proposed key professional staff. 3G.	Time schedule for professional personnel.

3H.	Activity (work) schedule.

3A. TECHNICAL PROPOSAL SUBMISSION FORM

[Location, Date]

| FROM: (Name of Consultant) | TO: (Name and Address of Client) |
| --- | --- |

Ladies/Gentlemen:

Subject: Hiring of Consultancy Service for ----------------------------

-----------------------------------------------Technical Proposal.

We, the undersigned, offer to provide the consulting services for the above in accordance with your Request for Proposal dated [Date], and our Proposal. We are hereby submitting our Proposal which includes this Technical Proposal, and a Financial Proposal sealed under a separate envelope.

If negotiations are held during the period of validity of the Proposal, i.e., before [Date] we undertake to negotiate on the basis of the proposed staff. Our Proposal is binding upon us and subject to the modifications resulting from contract negotiations.

We understand you are not bound to accept any Proposal you receive. We remain,

Yours sincerely,

Authorized Signature: Name and Title of Signatory:

Name of Consultant: Address:

3B. CONSULTANT’S REFERENCES

### Relevant Services Carried Out in the Last Five Years That Best Illustrate Qualifications

Using the format below, provide information on each reference assignment for which your firm/entity, either individually as a corporate entity or as one of the major companies within an association, was legally contracted.

| Assignment Name: | Country: |
| --- | --- |
| Location within Country: | Key professional staff Provided by Your Firm/entity(profiles): |
| Name of Client: | No. of Staff: |
| Address: | No. of Staff-Months; duration of assignment: |
| Start Date (Month/Year): | Completion Date (Month/Year): | Approx. Value of Services (Rs.M): |
| Name of Associated Consultants, if any: | No. of Months of Key professional staff, provided by Associated Consultants: |
| Name of Senior Staff (Project Director/Coordinator, Team Leader) involved and functions performed: |
| Narrative Description of Project: |
| Description of Actual Services Provided by Your Staff: |

Consultant’s Name:

3C.	COMMENTS AND SUGGESTIONS OF CONSULTANTS ON THE TERMS OF REFERENCE AND ON DATA, SERVICES, AND FACILITIES TO BE PROVIDED BY THE CLIENT

On the Terms of Reference:

1.

2.

3.

4.

5.

On the data, services, and facilities to be provided by the Client

1.

2.

3.

4.

5.

CONSULTANT’S NAME:

3D. DESCRIPTION OF THE METHODOLOGY AND WORK PLAN FOR PERFORMING THE ASSIGNMENT

3E. TEAM COMPOSITION AND TASK ASSIGNMENTS

- Technical/ Managerial Staff

| Sl. No. | Name | Position | Task |
| --- | --- | --- | --- |
| 1. |  |  |  |
| 2. |  |  |  |
| 3. |  |  |  |
| 4. |  |  |  |
| .. |  |  |  |
| .. |  |  |  |

- Support Staff

| Sl. No. | Name | Position | Task |
| --- | --- | --- | --- |
| 1. |  |  |  |
| 2. |  |  |  |
| 3. |  |  |  |
| 4. |  |  |  |
| .. |  |  |  |
| .. |  |  |  |

3F. FORMAT OF CURRICULUM VITAE (CV) FOR PROPOSED KEY PROFESSIONAL STAFF

Proposed Position:

Name of Consultant:

Name of Staff:

Profession:

Date of Birth:

Years with Firm/Entity:	Nationality:

Membership in Professional Societies:

Detailed Tasks Assigned:

### Key Qualifications:

[Give an outline of staff member’s experience and training most pertinent to tasks on assignment. Describe degree of responsibility held by staff member on relevant previous assignments and give dates and locations.   Use about half a page.]

### Education:

[Summarize college/university and other specialized education of staff member, giving names of schools, dates attended, and degrees obtained. Use about one quarter of a page.]

### Employment Record:

[Starting with present position, list in reverse order every employment held. List all positions held by staff member since graduation, giving dates, names of employing organizations, titles of positions held, and locations of assignments. For experience in last ten years, also give types of activities performed and client references, where appropriate. Use about two pages.]

### Languages:

[For each language indicate proficiency: excellent, good, fair, or poor; in speaking, reading, and writing ]

### Certification:

I, the undersigned, certify that to the best of my knowledge and belief, these data correctly describe me, my qualifications, and my experience.

### Date:

[Signature of staff member and authorized representative of the Consultant]	Day/Month/Year

### Full name of staff member: 	 Full name of authorized representative:

3G. TIME SCHEDULE FOR PROFESSIONAL PERSONNEL

| Sl. No. | Name | Position | Reports Due/Activities | Months (in the form of a Bar Chart)* |
| --- | --- | --- | --- | --- |
|  |  |  |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | Number of Months |
| 1. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Subtotal (1) |
| 2. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Subtotal (2) |
| 3. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Subtotal (3) |
| 4. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Subtotal (4) |

Full-time:	 		Part-time:

Reports Due:

Activities Duration:

Signature:

* The Schedule should be for the period of completion of assignment	(Authorized Representative)

Full Name:

Title:

Address:

3H. ACTIVITY (WORK) SCHEDULE

# Field Investigation and Study Items:

|  |  | Monthwise Program (in form of Bar Chart) ++ [1st, 2nd, etc. are months from the start of assignment] |
| --- | --- | --- |
| Sl. No. | Item of Activity (Work) | 1st | 2nd | 3rd | 4th | 5th | 6th | 7th | 8th | 9th | 10th | 11th | 12th |

++ The Program should be period of completion of assignment.

# Completion and Submission of Reports

| Reports: * | Programme: (Date) |
| --- | --- |
| 1. Inception Report |  |
| Final Detailed Project Report with SPV |  |
| 3. Monthly Construction Report |  |
| 4. Monthly Billing Report |  |

* Modify as required for the Assignment.

SECTION 4. FINANCIAL PROPOSAL - STANDARD FORMS

4A.	Financial Proposal submission  form.

4B.	Summary of costs.

4C.	Breakdown of costs.

4A. FINANCIAL PROPOSAL SUBMISSION FORM

[Location, Date]

| FROM: (Name of Consultant) | TO: (Name and Address of Client) |
| --- | --- |

Ladies/Gentlemen:

Subject: Hiring of Consultants’ Services for -----------------------------

Financial Proposal.

We, the undersigned, offer to provide the consulting services for the above in accordance with your Request for Proposal dated [Date], and our Proposal (technical and Financial Proposals). Our attached financial proposal is for the sum of [Amount in words and figures].

Our financial proposal shall be binding upon us subject to the modifications resulting from contract negotiations, up to expiration of the validity period of the Proposal, i.e., [Date].

We undertake that, in competing for (and, if the award is made to us, in executing) the above contract, we will strictly observe the laws against fraud and corruption in force in India namely “Prevention of Corruption Act 1988”.

We understand you are not bound to accept any Proposal you receive.

We remain,

Yours sincerely,

Authorized Signature: Name and Title of Signatory:

Name of the Consultant: Address:

4B. Price Schedule

| No. | Description | Amount (Rupees) |
| --- | --- | --- |
| I | Project Management Consultancy Fees for executing the Scope of Consultancy services specified under Section V sub section 2 of this tender document |  |
|  | Goods & Services Tax |  |
|  | TOTAL COSTS (Including Goods & Services Tax) |  |

### Note: The evaluation is based on TS and FS.

SECTION 5. TERMS OF REFERENCE

- Background

Karnataka Cooperative Milk Producers' Federation Limited (KMF) & Milk Unions intend to avail supply of electricity from renewable sources through open access mode in Karnataka for a majority of the electricity purchased by KMF and its member milk unions.

Vide Section 42 of the Electricity Act 2003 consumers of Electricity Distribution Utilities are permitted to procure electricity from private generators through the open access mode while utilizing the infrastructure of Electricity Transmission & Electricity Supply Companies through paying charges as notified, from time to time, by Electricity Regulatory Commission. The solar project is estimated to be around Rs. 400 Crores and is to funded to ensure the project will be an Open Access Group Captive Project.

Karnataka Cooperative Milk Producers' Federation Limited (KMF) & Milk Unions intends to avail open access through Group Captive mode and required a comparison study to recommend the most feasible option to carry out electricity procurement through open access Group Captive mode. The report proposed the following tariffs arising out of various open access engagements:

Further, the report envisaged the savings as given below through the implementation of the project by KMF & its member Milk Unions:

| Sl. No. | Unions | Total Units 2021 (MUs) | Total Bill 2021 (Rs. Crores) | Present Tariff (Rs. / kWh) | Solar Generation (MUs) | Solar Tariff (Rs. / kWh) | Solar Capacity (kW) | Solar Bill (Rs. Crores) | ESCOM Bill (Rs. Crores) | Total Bill after Solar (Rs. Crores) | Annual Savings (Rs. Crores) | % Savings |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | VIMUL | 1.8 | 1.54 | 8.40 | 1.3 | 5 | 771 | 1 | 0.4 | 1.1 | 0.5 | 31% |
| 2 | CHAMUL | 4.0 | 3.41 | 8.61 | 3.0 | 5 | 1823 | 1 | 0.7 | 2.2 | 1.2 | 35% |
| 3 | DHAMUL | 5.6 | 4.73 | 8.49 | 4.3 | 5 | 2636 | 2 | 0.9 | 3.1 | 1.6 | 34% |
| 4 | BEMUL | 2.3 | 1.97 | 8.63 | 2.0 | 5 | 1243 | 1 | 0.2 | 1.2 | 0.8 | 39% |
| 5 | SHIMUL | 6.0 | 5.15 | 8.55 | 5.7 | 5 | 2693 | 3 | 0.3 | 3.1 | 2.0 | 40% |
| 6 | RBKMUL | 3.2 | 2.71 | 8.58 | 2.7 | 5 | 1493 | 1 | 0.3 | 1.7 | 1.0 | 37% |
| 7 | MANMUL | 10.5 | 8.91 | 8.51 | 10.1 | 5 | 6184 | 5 | 0.3 | 5.3 | 3.6 | 40% |
| 8 | KOMUL | 14.8 | 12.48 | 8.42 | 11.6 | 5 | 7124 | 6 | 2.4 | 8.2 | 4.3 | 34% |
| 9 | HAMUL | 11.0 | 9.62 | 8.78 | 7.5 | 5 | 4584 | 4 | 2.6 | 6.3 | 3.3 | 34% |
| 10 | DKMUL | 7.8 | 6.66 | 8.51 | 5.8 | 5 | 3563 | 3 | 1.5 | 4.4 | 2.2 | 34% |
| 11 | BAMUL | 30.2 | 25.64 | 8.49 | 22.9 | 5 | 14017 | 11 | 5.5 | 16.9 | 8.7 | 34% |
| 12 | MYMUL | 6.8 | 6.05 | 8.85 | 5.1 | 5 | 3121 | 3 | 1.3 | 3.9 | 2.2 | 36% |
| 13 | TUMUL | 7.4 | 6.32 | 8.53 | 5.4 | 5 | 3330 | 3 | 1.5 | 4.2 | 2.1 | 34% |
| 14 | KMF | 61.3 | 51.78 | 8.44 | 46.3 | 5 | 28311 | 23 | 11.3 | 34.4 | 17.4 | 34% |
| Total | 173 | 147 |  |  |  |  | 67 | 29 | 96.1 | 50.9 | 35% |

The report concluded as follows:

- KMF and its Milk Unions are permitted under applicable law [Electricity Act 2003, Electricity Rules 2005, KERC Open Access Regulations] to set up a Group Captive Power Project

- Through the establishment of the Group Captive Solar Power Project KMF would save approximately Rs. 50,89,12,679,annually.

- Since, KMF is involved in dairy development across Karnataka and is involved in directly or indirectly improving the lively hood of the farmers of the State of Karnataka the implementation of this Group Captive Renewable Power Project through open access mode can considered being in the interest of the public at large.

- Further, to ensure the above financial benefit is accrued and passed on to the farmers that supply milk to KMF throughout the term of the project [25years] the Energy Department, GOK can be solicited to pass directions under Section 108 to the Karnataka Electricity Regulatory Commission in matters regarding public interest.

- Through a transparent tendering process a private participant can be selected to invest along with KMF & its unions, establish and maintain the Group Captive Power Plant as per the applicable law [Electricity Act 2003, Electricity Rules 2005, KERC Open Access Regulations, Companies Act 2013]

Based on the above background, KMF has invited the following tender and has proposed a project capacity of 80.89MW for its own consumption and its member Milk Unions. However, the project is acceptable to KMF & its member milk unions unanimously only based on the savings being 30% or more of the existing through the implementation of the project. Subsequently, if the final tariff discovered through this tender do not give the requisite savings as envisaged a few milk unions may choose not to subscribe to this project and the capacity award may accordingly vary.

The Technical Proposals of the Bidders will be opened to test the responsiveness of the technical proposal of each prospective bidder. The bids which are adjudged to be responsive will have their financial bids opened. The Price Bids shall be evaluated as the Net Present Value of costs to be incurred from long term power purchase agreement and the project cost quoted by the Bidders. The lowest Net Present value will be adjudged the winner of the Bid.

The quantum of award may vary from around 100MW and the award will depend on the acceptability of the tariff by the member unions and the savings arising out of adopting the Group Captive Open Access Solar Power Project under this Tender. KMF proposes to engage a professional consultant as Project Management Consultant to supervise, oversee and advice / assists to ensure the Solar Group Captive Power Project is successfully implemented as per the Tender documents and other assumptions of KMF without any materially adverse effect to Developer / Contractor, KMF or its member milk unions or the Project SPV.

- SCOPE OF Consultancy (Project Management Consultancy)

The Project Management Consultant (PMC) shall be responsible for the overall coordination for the implementation of the Solar Group Captive Project between KMF & the SPV represented by the Developer / Contractor. The PMC shall be an independent director ensuring that the Project SPV & the project are financially stable, operational and administrated as per the tender conditions. Further, the PMC is proposed to the arbitrator between KMF & the Developer / Contractor in the event of any dispute arising during the implementation of the Solar Group Captive Power Project. Further, the scope of the PMC maybe broadly stated as follows:

  - Assist the SPV in formulating a Bankable Detailed Project Report for the Group Captive Open Access Project

  - Assist the SPV in procuring Loan Sanction and subsequent disbursement from the Scheduled Banks or Financial Institutions sufficient to meet the debt component of the project.

  - Assist KMF in ensuring that the SPV shall utilize quality materials are procured in line with the Technical Specifications agreed to supply during the tendering process along with inspecting the project site to inspect progress.

  - Assist KMF to audit, certify & verify the work progress against the invoices raised by the Developer / Contractor during the construction of the Group Captive Solar Project

  - Assist KMF in ascertaining and certifying price variations and attribute the same due to Developer / Contractor default or due to KMF or change in law

  - Assist KMF is ascertaining the deployment of Capital with / without pro-rata execution on ground as certified by PMC

  - Assist KMF in ensuring that the Developer / Contractor follows all applicable law with regard to the project

  - Make recommendations to KMF about the activities of the SPV & further action to be taken as per the tender documents

  - Make Available advice of Engineering, Regulatory, Company Law related, and Legal experts as required by the Project or on the request of KMF to ensure all aspects of project implementation and operations as per Applicable Law, ie. All statutory, rules, & regulations to be followed under the Electricity Act 2003, Companies Act 2013, Karnataka Cooperative Societies Act, 1959 & subsequent Bye-Laws of the Karnataka Cooperative Milk Producers' Federation Limited etc.

  - Provide Mediation / Arbitration between KMF & the Developer / Contractor to reach mutually acceptable resolution of any disputes arising during the tenure of the power purchase agreement.

  - Any requirements as maybe required with regard to the project as stated in the tender documents for selection of the Developer / Contractor.

- DELIVERABLES

  - Monthly reports as per the formats agreed between KMF & the Developer / Contractor to track, validate, verify, certify and approve the progress made by the SPV in implementation of the project during the construction phase

  - Monthly report as per the formats agreed between KMF & the Developer / Contractor to track, validate, verify, reconcile, certify and approve the bills raised by SPV along with certification of adherence to all clauses of the Power Purchase Agreement, Articles of Association & the Tender document.

  - Make out detailed & understandable background to default of either KMF or the Developer / Contractor along with further remedial action for the same. The PMC shall also state adverse effect to either the Developer / Contractor or KMF if such default is to not be remedied.

  - Provide Legal Opinions as required by KMF on points of disputes or at the request of KMF during the implementation of the project along with the inter-linked issues from other statues that may adversely affect KMF or the SPV.

  - Provide Notices of default as per the Article of Association, Power Purchase Agreement, & the Tender documents along with further action required

  - Prepare mediation and arbitration report along with recommendations to resolve disputes between KMF & the Developer / Contractor.

- TENURE & CONSULTANTS

  - The Project Management Consultants shall be engaged by KMF for the entire duration of the Construction along with two billing cycles, ie. Construction period ->18months (higher or lower as the case maybe) + Billing period -> 24months.

  - If the Project Construction Period is to be extended due to force majeure or any other reason, the PMC assignment shall be extended appropriately with additional payment on a pro-rata basis.

  - The man-months for the assignment are as given below:

| Engineer Expert | Legal Expert | Companies Act Expert | Regulatory Expert |
| --- | --- | --- | --- |
| The Experts are to be deployed as per the need of the Project & the request of KMF within the tenure of the consultancy period ie. Construction period (18 months) + Billing Period (24months) |

- Qualification of Consultants

| Engineer Expert | Legal Expert | Companies Act Expert | Regulatory Expert |
| --- | --- | --- | --- |
| BE Mechanical or Higher 10 years work experience or higher | LLB or Higher 10 years work experience or higher | Registered on Independent Director’s Data Base 10 years work experience or higher | LLB / Chartered Account / Cost Accountant 10 years work experience or higher |

- Technical Scoring

| Sl. No. | Evaluation Criteria | Points |
| --- | --- | --- |
| 1 | (i) Assisted at least one Apex Cooperative Society in modifying its Byelaws | 5 |
| 2 | (ii) Adequacy of the proposed work plan and methodology in responding to the TOR along with Capacity Building Methodology | 35 |
| 3 | (iii) Qualifications and competence of the key professional staff for the Assignment | 60 |
|  | Total | 100 |

| Sl. No. | Criteria | Engineer Expert | Legal Expert | Companies Act & Cooperative Act Expert | Regulatory Expert | Points |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | General qualifications | 10 years experience or more BE Mechanical or better | LLB or Better 10 years experience or more | Part of the ID Database | 10 years experience or more with LLB/CA/Cost Accountant | 30 |
| 2 | Adequacy for the project | i.Prepared Feasibility Reports / Detailed Project Reports for Power Sector Projects for Govt sector Utility in India with at least working one project in the last ten years with project cost of Rs. 317 Crores or above – 30 points ii.Prepared Feasibility Reports / Detailed Project Reports for Power Sector Projects for Apex Dairy Cooperative Society with at least working one project in the last ten years with project cost of Rs. 317 Crores or above – 30 points | i.Empaneled with Government Electricity Supply Company & Represented them on matters in any High Court / Karnataka Electricity Regulatory Commission or APTEL – 40 points ii.Represented based Electricity Supply Company in atleast 2 cases on matters in any APTEL / High Court / Karnataka Electricity Regulatory Commission – 20 points | i.Prepared one AOA & MOA for Karnataka State Government or APEX Cooperative Society – 30 points ii.Prepared modified Bye-Laws for Solar Power Project for Cooperative Society – 30 points | i.Represented Karnataka State Government Agency against ESCOMs of Karnataka in Karnataka Electricity Regulatory Commission in one matter – 30 points ii.Represented Private Party each against ESCOMs of Karnataka in one matter – 30 points | 60 |
| 3 | Experience in region & language | Kannada / English | Kannada / English | Kannada / English | Kannada / English | 10 |

Note: 1.The professionals engaged by the Consultant Firm can be part of other firms.

2. One professional can be engaged for multiple roles as long as the above criteria is met.

3. The score from the above table shall be either marked as full marks or Zero (0) based on the qualification / proof submitted by the Candidate on request of KMF.

4. KMF reserves the right to interview the Professionals & call for references of proof of the above criteria of each professional.

### SECTION VI: CONTRACT FOR CONSULTANT’S SERVICES

between

### [Name of Client]

and

### [Name of Consultants]

Dated :

### CONTENTS	Page No.

I.	FORM OF CONTRACT .....................................................................................	33

II.	GENERAL CONDITIONS OF CONTRACT	......................................	35

1.	General Provisions ..........................................................................................	35

1.1	Definitions .........................................................................................	35

1.2	Law Governing the Contract ..............................................................	36

1.3	Language ............................................................................................	36

1.4	Notices ................................................................................................	36

1.5	Location ..............................................................................................	36

1.6	Authorized Representatives .................................................................	36

1.7	Taxes and Duties.	36

- Commencement, Completion, Modification, and Termination of Contract	36

  - Effectiveness of Contract	36

  - Commencement of Services	36

  - Expiration of Contract	36

  - Modification	37

  - Force Majeure	37

    - Definition	37

    - No Breach of Contract.	37

    - Extension of Time	37

    - Payments	37

  - Suspension	37

  - Termination	37

    - By the Client.	37

    - By the Consultants	38

    - Cessation of Rights and Obligations	38

    - Cessation of Services…	39

    - Payment upon Termination	39

- Obligations of the Consultants	39

  - General.	39

  - Conflict of Interest	39

    - Consultants Not to Benefit from Commissions, Discounts, etc.	39

    - Procurement Rules of Funding Agencies…	39

    - Consultants and Affiliates Not to engage in certain Activities	40

3.2.3	Prohibition of Conflicting Activities	40

  - Confidentiality	40

  - Insurance to Be Taken Out by the Consultants	40

  - Consultants’ Actions Requiring Client’s Prior Approval	40

  - Reporting Obligations	40

  - Documents Prepared by the Consultants to be the Property of the Client.	41

  - Equipment and Materials Furnished by the Client…	41

- Consultants’Personnel and Sub-Consultants.	41

  - Description of Personnel.	41

  - Removal and/or Replacement of Personnel.	41

- Obligations of the Client.	41

  - Assistance and Exemptions.	41

  - Services and Facilities.	42

- Payments to the Consultants.	42

  - Lump Sum Remuneration.	42

  - Contract Price.	42

  - Payment for Additional Services.	42

  - Terms and Conditions of Payment.	42

  - Interest on Delayed Payments.	42

- Settlement of Disputes.	43

  - Amicable Settlement.	43

  - Dispute Settlement.	43

- SPECIAL CONDITIONS OF CONTRACT	44

- APPENDICES.

Appendix A — Description of the Services..................................................................	48

Appendix B — Reporting Requirements.......................................................................	48

Appendix C — Key Personnel and Sub-consultants.......................................................	48

Appendix D — Services and Facilities to be provided by  the Client	48

Appendix E — Breakdown of Contract price in Indian Rupees…………………	48

Appendix F — Form of Bank Guarantee for Advance Payments...................................	49

### FORM OF CONTRACT

This CONTRACT (hereinafter called the "Contract") is made the	day of the month of

, 200	, between, on the one hand,	(hereinafter called the "Client") and, on the other hand,	 			(hereinafter called the "Consultants").

[*Note: If the Consultants consist of more than one entity, the above should be partially amended to read as follows:

“.	(hereinafter called the "Client") and, on the other hand, a joint venture consisting of the following entities,

each of which will be jointly and severally liable to the Client for all the Consultants' obligations under this Contract, namely,	and	(hereinafter called the "Consultants.")”]

WHEREAS

- the Client has requested the Consultants to provide certain consulting services as defined in the General Conditions of Contract attached to this Contract (hereinafter called the "Services");

- the Consultants, having represented to the Client that they have the required professional skills, and personnel and technical resources, have agreed to provide the Services on the terms and conditions set forth in this Contract;

NOW THEREFORE the parties hereto hereby agree as follows:

- The following documents attached hereto shall be deemed to form an integral part of this Contract:

| (a) The General Conditions of Contract (hereinafter called "GC"); |  |
| --- | --- |
| (b) The Special Conditions of contract (hereinafter called "SC"); |  |
| (c) The following Appendices: |  |
| Appendix A: Description of the Services |  |
| Appendix B: Reporting Requirements |  |
| Appendix C: Key Personnel and Sub-consultants | ----------------------- |
| Appendix D: Services and Facilities to be provided by the Client |  |
| Appendix E: Breakdown of Contract Price |  |
| Appendix F: Form of Guarantee for Advance Payments |  |

- The mutual rights and obligations of the Client and the Consultants shall be as set forth in the Contract, in particular:

  - The Consultants shall carry out the Services in accordance with the provisions of the Contract; and

  - the Client shall make payments to the Consultants in accordance with the provisions of the Contract.

IN WITNESS WHEREOF, the Parties hereto have caused this Contract to be signed in their respective names as of the day and year first above written.

FOR AND ON BEHALF OF [NAME OF CLIENT]

By

(Authorized Representative)

FOR AND ON BEHALF OF [NAME OF CONSULTANT]

By

(Authorized Representative)

FOR AND ON BEHALF OF EACH OF THE MEMBERS OF THE CONSULTANTS

[Name of Member]

By

(Authorized Representative)

[Name of Member]

By

(Authorized Representative) etc.

### GENERAL CONDITIONS OF CONTRACT

### GENERAL PROVISIONS

### Definitions

Unless the context otherwise requires, the following terms whenever used in this Contract have the following meanings:

    - "Applicable Law" means the laws and any other instruments having the force of law in India, as they may be issued and in force from time to time;

    - "Contract" means the Contract signed by the Parties, to which these General Conditions of Contract (GC) are attached, together with all the documents listed in Clause 1 of such signed Contract;

    - “Effective Date” means the date on which this Contract comes into force and effect pursuant to Clause GC 2.1

    - “Contract Price” means the price to be paid for the performance of the Services, in accordance with Clause 6;

    - "GC" means these General Conditions of Contract;

    - "Government" means the Government of Karnataka;

    - "Local currency" means Indian Rupees;

    - "Member", in case the Consultants consist of a joint venture of more than one entity, means any of these entities, and "Members" means all of these entities; ‘Member in Charge’ means the entity specified in the SC to act on their behalf in exercising all the Consultants’ rights and obligations towards the Client under this Contract.

    - "Party" means the Client or the Consultants, as the case may be, and Parties means both of them;

    - "Personnel" means persons hired by the Consultants or by any Sub-consultant as employees and assigned to the performance of the Services or any part thereof; and ‘key personnel’ means the personnel referred to in Clause GC4.2 (a)

    - "SC" means the Special Conditions of Contract by which these General Conditions of Contract may be amended or supplemented;

    - "Services" means the work to be performed by the Consultants pursuant to this Contract as described in Appendix A; and

    - "Sub-consultant" means any entity to which the Consultants subcontract any part of the Services in accordance with the provisions of Clauses 3.5 and 4.

    - ‘Third party” means any person or entity other than the Government, the Client, the Consultants, or a Sub-Consultant.

### Law Governing the Contract

This Contract, its meaning and interpretation, and the relation between the Parties shall be governed by the Applicable Law.

### Language

This Contract has been executed in English language, which shall be the binding and controlling language for all matters relating to the meaning or interpretation of this Contract.

### Notices

Any notice, request or consent made pursuant to this Contract shall be in writing and shall be deemed to have been made when delivered in person to an authorized representative of the Party to whom the communication is addressed, or when sent by registered mail, telex, telegram or facsimile to such Party at the address specified in the SC.

### Location

The Services shall be performed at such locations as are specified in Appendix A and, where the location of a particular task is not so specified, at such locations, whether in Karnataka or elsewhere, as the Client may approve.

### Authorized Representatives

Any action required or permitted to be taken, and any document required or permitted to be executed, under this Contract by the Client or the Consultants may be taken or executed by the officials specified in the SC.

### Taxes and Duties

The Consultants, Sub-consultants and their Personnel shall pay such taxes, duties, fees and other impositions as may be levied under the Applicable Law, the amount of which is deemed to have been included in the Contract Price.

### Commencement, Completion, Modification and termination of Contract

### Effectiveness of Contract

This Contract shall come into effect on the date the Contract is signed by both Parties or such other later date as may be stated in the SC.

### Commencement of Services

The Consultants shall begin carrying out the Services within thirty (30) days after the date the Contract becomes effective, or at such other date as may be specified in the SC.

### Expiration of Contract

Unless terminated earlier pursuant to Clause 2.7, this Contract shall terminate at the end of such time period after the Effective Date as is specified in the SC.

### Modification

Modification of the terms and conditions of this Contract, including any modification of the scope of the Services or of the Contract Price, may only be made by written agreement between the Parties.

### Force Majeure

### Definition

For the purposes of this Contract, "Force Majeure" means an event which is beyond the reasonable control of a Party, and which makes a Party's performance of its obligations under the Contract impossible or so impractical as to be considered impossible under the circumstances.

### No Breach of Contract

The failure of a Party to fulfill any of its obligations under the contract shall not be considered to be a breach of, or default under this Contract insofar as such inability arises from an event of Force Majeure, provided that the Party affected by such an event (a) has taken all reasonable precautions, due care and reasonable alternative measures in order to carry out the terms and conditions of this Contract, and (b) has informed the other Party as soon as possible about the occurrence of such an event.

### Extension of Time

Any period within which a Party shall, pursuant to this Contract, complete any action or task, shall be extended for a period equal to the time during which such Party was unable to perform such action as a result of Force Majeure.

### Payments

During the period of their inability to perform the Services as a result of an event of Force Majeure, the Consultants shall be entitled to continue to be paid under the terms of this Contract, as well as to be reimbursed for additional costs reasonably and necessarily incurred by them during such period for the purposes of the Services and in reactivating the Service after the end of such period.

### Suspension:

The Client may by written notice of suspension to the Consultants, suspend all payments to the Consultants hereunder if the Consultants fail to perform any of their obligations (providing the reports as mentioned under Appendix B of this Agreement) under this contract, including the carrying out of the Services, provided that such notice of suspension (i) shall specify the nature of the failure, and (ii) shall request the Consultants to remedy such failure within a period not exceeding thirty (30) days after receipt by the Consultants of such notice of suspension.

### Termination

### By the Client

The Client may terminate this Contract, by not less than thirty (30) days’ written notice of termination to the Consultants, to be given after the occurrence of any of the events specified in paragraphs (a) through (d) of this Clause 2.7.1:

      - if the Consultants do not remedy a failure in the performance of their obligations under the Contract (provide monthly reports as stated in Appendix B), within thirty (30) days of receipt after being notified or within such further period as the Client may have subsequently approved in writing;

      - if the Consultants (or any of their Members) become insolvent or bankrupt;

      - if, as the result of Force Majeure, the Consultants are unable to perform a material portion  of the Services for a period of not less than sixty (60) days; or

      - if the consultant, in the judgment (which shall include physical evidence such bank statements or monetary benefit) of the Client has engaged in corrupt or fraudulent practices in competing for or in executing the Contract.

For the purpose of this clause:

“corrupt practice” means the offering, giving, receiving or soliciting of anything of value to influence the action of a public official in the selection process or in contract execution.

“fraudulent practice” means a misrepresentation of facts in order to influence a selection process or the execution of a contract to the detriment of GOK, and includes collusive practice among consultants (prior to or after submission of proposals) designed to establish prices at artificial non-competitive levels and to deprive GOK of the benefits of free and open competition.

### By the Consultants

The Consultants may terminate this Contract, by not less than thirty (30) days' written notice to the Client, such notice to be given after the occurrence of any of the events specified in paragraphs (a) through (c) of this Clause 2.7.2:

      - if the Client fails to pay any monies due to the Consultants pursuant to this Contract and not subject to dispute pursuant to Clause 7 hereof within forty-five (45) days after receiving written notice from the Consultants that such payment is overdue;

      - If the Client is in material breach of its obligations pursuant to this Contract and has not remedied the same with in forty-five (45) days (or such longer period as the Consultants may have subsequently approved in writing) following the receipt by the Client of the Consultants’ notice specifying such breach;

      - if, as the result of Force Majeure, the Consultants are unable to perform a material portion of the Services for a period of not less than sixty (60) days.

### Cessation of Rights and Obligations

Upon termination of this Contract pursuant to Clause GC 2.7 , or upon expiration of this Contract pursuant to Clause GC 2.3, all rights and obligations of the Parties hereunder shall cease, except :

- such rights and obligations as may have accrued on the date of termination or expiration;

- the obligation of confidentiality set forth in Clause GC 3.3 hereof;

- any right which a Party may have under the Applicable Law.

### Cessation of Services

Upon termination of this Contract by notice of either Party to the other pursuant to Clauses GC 2.7.1 or GC 2.7.2 hereof, the Consultants shall, immediately upon dispatch or receipt of such notice, take all necessary steps to bring the Services to a close in a prompt and orderly manner and shall make every reasonable effort to keep expenditures for this purpose to a minimum. With respect to documents prepared by the Consultants and equipment and materials furnished by the Client, the Consultants shall proceed as provided, respectively, by Clauses GC 3.7 and GC 3.8 .

### Payment upon Termination

Upon termination of this Contract pursuant to Clauses 2.7.1 or 2.7.2, the Client shall make the following payments to the Consultants:

      - remuneration pursuant to Clause 6 for Services satisfactorily performed prior to the effective date  of termination;

      - except in the case of termination pursuant to paragraphs (a) and (b) of Clause 2.7.1, reimbursement of any reasonable cost incident to the prompt and orderly termination of the Contract.

### Disputes about Events of Termination

If either Party disputes whether an event specified in paragraphs (a) through (e) of Clause GC 2.7.1 or in Clause GC 2.7.2 hereof has occurred, such Party may, within forty-five (45) days after receipt of notice of termination from the other Party, refer the matter to arbitration pursuant to Clause GC 7 hereof, and this Contract shall not be terminated on account of such event except in accordance with the terms of any resulting arbitral award.

### Obligations of the Consultants:

### General

The Consultants shall perform the Services and carry out their obligations hereunder with all due diligence, efficiency and economy, in accordance with generally accepted professional techniques and practices, and shall observe sound management practices, and employ appropriate advanced technology and safe methods. The Consultants shall always act, in respect of any matter relating to this Contract or to the Services, as faithful advisers to the Client, and shall at all times support and safeguard the Client's legitimate interests in any dealings with Sub- consultants or third parties.

### Conflict of Interests

### Consultants Not to Benefit from Commissions, Discounts, etc.

The remuneration of the Consultants pursuant to Clause 6 shall constitute the Consultants' sole remuneration in connection with this Contract or the Services, and the Consultants shall not accept for their own benefit any trade commission, discount or similar payment in connection with activities pursuant to this Contract or to the Services or in the discharge of their obligations under the Contract, and the Consultants shall use their best efforts to ensure that the Personnel, any Sub-consultants, and agents of either of them, similarly shall not receive any such additional remuneration.

### Procurement Rules of Funding Agencies

If the Consultants, as part of the Services, have the responsibility of advising the Client on the procurement of goods, works or services, the Consultants shall comply with any applicable procurement guidelines of the funding agencies and shall at all times exercise such responsibility in the best interest of the Client. Any discounts or commissions obtained by the Consultants in the exercise of such procurement responsibility shall be for the account of the Client.

### Consultants and Affiliates Not to engage in certain Activities

The Consultants agree that, during the term of this Contract and after its termination, the Consultants and their affiliates, as well as any Sub-consultant and any of its affiliates, shall be disqualified from providing goods, works or services (other than the Services and any continuation thereof) for any project resulting from or closely related to the Services.

### Prohibition of Conflicting Activities

Neither the Consultants nor their Sub-consultants nor the Personnel shall engage, either directly or indirectly, in any of the following activities:

      - during the term of this Contract, any business or professional activities in the Government's country which would conflict with the activities assigned to them under this Contract; or

      - after the termination of this Contract, such other activities as may be specified in the SC.

### Confidentiality

The Consultants, their Sub-consultants, and the Personnel of either of them shall not, either during the term or within two (2) years after the expiration of this Contract, disclose any proprietary or confidential information relating to the Project, the Services, this Contract, or the Client's business or operations without the prior written consent of the Client.

### Insurance to Be Taken out by the Consultants

The Consultants (a) shall take out and maintain, and shall cause any Sub-consultants to take out and maintain, at their (or the Sub-consultants', as the case may be) own cost but on terms and conditions approved by the Client, insurance against the risks, and for the coverage, as shall be specified in the SC; and (b) at the Client's request, shall provide evidence to the Client showing that such insurance has been taken out and maintained and that the current premiums have been paid.

### Consultants’ Actions Requiring Client’s Prior Approval

The Consultants shall obtain the Client’s prior approval in writing before taking any of the following actions:

    - entering into a subcontract for the performance of any part of the Services, it being understood

      - that the selection of the Sub-consultant and the terms and conditions of the subcontract shall have been approved in writing by the Client prior to the execution of the subcontract, and (ii) that the Consultants shall remain fully liable for the performance of the Services by the Sub- consultant and its Personnel pursuant to this Contract;

    - appointing such members of the Personnel not listed by name in Appendix C (“Key Personnel and Sub-consultants”), and

    - any other action that may be specified in the SC.

### Reporting Obligations

The Consultants shall submit to the Client the reports and documents specified in Appendix B in the form, in the numbers, and within the periods set forth in the said Appendix.

### Documents Prepared by the Consultants to Be the Property of the Client

All plans, drawings, specifications, designs, reports and other documents and software submitted by the Consultants in accordance with Clause 3.6 shall become and remain the property of the Client, and the Consultants shall, not later than upon termination or expiration of this Contract, deliver all such documents and software to the Client, together with a detailed inventory thereof. The Consultants may retain a copy of such documents and software. Restrictions about the future use of these documents, if any, shall be specified in the SC.

### Equipment and Materials Furnished by the Client

Equipment and materials made available to the Consultants by the Client or purchased by the Consultants with funds provided by the Client shall be the property of the Client and shall be marked accordingly. Upon termination or expiration of this Contract, the Consultants shall make available to the Client an inventory of such equipment and materials and shall dispose of such equipment and materials in accordance with the Client’s instructions. While in possession of such equipment and materials, the Consultants, unless otherwise instructed by by the Client in writing, shall insure them at the expense of the Client in an amount equal to their replacement value.

### Consultants’ Personnel and Sub-Consultants

### Description of Personnel

The titles, agreed job descriptions, minimum qualifications and estimated periods of engagement in the carrying out of the Services of the Consultants' Key Personnel are described in Appendix C. The Key Personnel and Sub-consultants listed by title as well as by name in Appendix C are hereby approved by the Client.

### Removal and/or Replacement of Personnel

    - Except as the Client may otherwise agree, no changes shall be made in the Key Personnel. If, for any reason beyond the reasonable control of the Consultants, it becomes necessary to replace any of the Key Personnel, the Consultants shall forthwith provide as a replacement a person of equivalent or better qualifications.

    - If the Client finds that any of the Personnel have (i) committed serious misconduct or has been charged with having committed a criminal action, or (ii) have reasonable cause to be dissatisfied with the performance of any of the Personnel, then the Consultants shall, at the Client's written request specifying the grounds therefor, forthwith provide as a replacement a person with qualifications and experience acceptable to the Client.

    - The Consultants shall have no claim for additional costs arising out of or incidental to any removal and/or replacement of Personnel.

### Obligations of the Client

### Assistance and Exemptions

Unless otherwise specified in the SC, the Client shall use its best efforts to ensure that the Government shall:

    - issue to officials, agents and representatives of the Government all such instructions as may be necessary or appropriate for the prompt and effective implementation of the Services;

    - assist the Consultants and the Personnel and any Sub-consultants employed by the Consultants for the Services from any requirement to register or obtain any permit to practice their profession or to establish themselves either individually or as a corporate entity according to the Applicable Law;

    - provide to the Consultants, Sub-consultants and Personnel any such other assistance as may be specified in the SC.

### Services and Facilities

The Client shall make available to the Consultants and the Personnel, for the purposes of the services and free of any charge, the services, facilities and property described in Appendix D at the times and in the manner specified in said Appendix D, provided that if such services, facilities and property shall not be made available to the Consultants as and when so specified, the Parties shall agree on (i) any time extension that it may be appropriate to grant to the Consultants for the performance of the Services, (ii) the manner in which the Consultants shall procure any such services, facilities and property from other sources, and (iii) the additional payments, if any, to be made to the Consultants as a result thereof.

### Payment to the Consultants:

### Lump Sum Remuneration

The Consultant’s total remuneration shall not exceed the Contract Price and shall be a fixed lump sum including all staff costs, Sub-consultants’ costs, printing, communications, travel, accommodation, and the like, and all other costs incurred by the Consultant in carrying out the Services described in Appendix

A. Except as provided in Clause 5.2, the Contract Price may only be increased above the amounts stated in clause 6.2 if the Parties have agreed to additional payments in accordance with Clause 2.4.

### Contract Price

The Contract price is set forth in the SC.

### Payment for Additional Services

For the purpose of determining the remuneration due for additional services as may be agreed under Clause 2.4, a breakdown of the lump sum price is provided in Appendices D and E.

### Terms and Conditions of Payment

Payments will be made to the account of the Consultants and according to the payment schedule stated in the SC. Unless otherwise stated in the SC, the first payment shall be made against the provision by the Consultants of a bank guarantee for the same amount, and shall be valid for the period stated in the SC. Any other payment shall be made after the conditions listed in the SC for such payment have been met, and the Consultants have submitted an invoice to the Client specifying the amount due.

### Interest on Delayed Payments

If the Client has delayed payments beyond fifteen (15) days after the due date stated in the SC, interest shall be paid to the Consultants for each day of delay at the rate stated in the SC.

### Settlement of Disputes

### Amicable Settlement

The Parties shall use their best efforts to settle amicably all disputes arising out of or in connection with this Contract or its interpretation.

### Dispute Settlement

Any dispute between the Parties as to matters arising pursuant to this Contract that cannot be settled amicably within thirty (30) days after receipt by one Party of the other Party's request for such amicable settlement may be submitted by either Party for settlement in accordance with the provisions specified in the SC.

### SPECIAL CONDITIONS OF CONTRACT

Number of	Amendments of, and Supplements to, Clauses in the General GC Clause *	Conditions of Contract

[1.1 (h)		The Member in Charge is	]. [1.4.1	The addresses are:

Client	:

Attention	:

Telex	:

Facsimile	:

E-mail	:------------------------

Consultants	:

Attention	:

Telex	:

Facsimile	:

E-mail	:------------------------

[Note1: Fill in the blanks]

[1.4.2	Notice shall be deemed to be effective as follows:

    - in the case of personal delivery or registered mail, on delivery;

    - in the case of telexes/e-mail, 24 hours following confirmed transmission;

    - in the case of telegrams, 24 hours following confirmed transmission; and

    - in the case of facsimiles, 24 hours following confirmed transmission.] [1.6	The Authorized Representatives are:

For the Client	:

For the Consultant	:

[Note: Fill in the blanks]

1.7.1       The consultants and the personnel shall pay the taxes, duties, fees, levies and other impositions levied under the existing, amended or enacted laws during life of this contract and the client shall perform such duties in regard to the deduction of such tax as may be lawfully imposed.

1.7.2   However the Consultancy Goods & Services tax payable for this Consultancy Services shall be paid/ reimbursed by the Client separately.

2.1	The date on which this Contract shall come into effect is __________:

2.2		The time period shall be 42 months

2.3	The period shall be 42months.

3.4	The risks and the coverages shall be:

- Third Party motor vehicle liability insurance as required under Motor Vehicles Act, 1988, in respect of motor vehicles operated in India by the Consultants or their Personnel or any Sub-consultants or their Personnel, for the period of Consultancy;

- Third Party liability insurance, with a minimum coverage for Rs. ....................... for the period of Consultancy;

- Client’s liability and workers' compensation insurance in respect of the Personnel of the Consultants and of any Sub-consultant, in accordance with the relevant provisions of the Applicable Law, as well as, with respect to such Personnel, any such life, health, accident, travel or other insurance as may be appropriate;

- Professional liability insurance, with a minimum coverage equal to total contract value for this consultancy; and

- Insurance against loss of or damage to (i) equipment purchased in whole or in part with funds provided under this Contract, (ii) the Consultants' property used in the performance of the Services, and (iii) any documents prepared by the Consultants in the performance of the Services.

[Note: Fill in the blanks and delete what is not applicable] [3.5 (c) Note: Delete where not applicable.]

The other actions are	.]

3.7	The Consultants shall not use these documents for purposes unrelated to this  Contract without the prior written approval of the Client.

5.1	Note: List here any changes or additions to Clause GC5.1 If there are no such changes or additions, delete this Clause SC5.1 from the SC.

6.2	The amount of Contract is Rs.		. 6.4	The account is :…………………….

Payments shall be made according to the following schedule :

- Seven point Eight (7.8) percent of the Contract Price shall be paid on or after the date of effectiveness against the submission of a bank guarantee for the same as mobilization advance.

- Seventy-Seven point Two (77.2) percent of the lump sum amount shall be paid on a month on month basis through the construction period based on the project progress against submission of monthly report.

- Fifteen (15) percent of the lump sum amount shall be paid on a month on month basis during the first two year of operating the plant against the submission of the monthly reconciliation statement of the electricity bills and payment due to the Solar SPV.

- The bank guarantee shall be released when the total payments shall be recovered. However, the liability of BG shall be reduced after 1 year to a tune of adjusted advance amount.

6.5	Payment shall be made within 15 days of receipt of the invoice and the relevant documents specified in Clause 6.4, and within 60 days in the case of the final payment.

The interest rate is 12% per annum

7.1	In case the Client terminates this agreement without following clause 2.7.1 of the General Conditions of Contract, the Client is liable to pay the entire consultancy payment including GST due to the consultant from the date of termination to the agreement to the 42nd month from the start of the agreement.

7.2	Disputes shall be settled by arbitration in accordance with the following provisions.

    - Selection of Arbitrators:

Each dispute submitted by a Party to arbitration shall be heard by a sole arbitrator or an arbitration panel composed of three arbitrators, in accordance with the following provisions:

      - Where the Parties agree that the dispute concerns a technical matter, they may agree to appoint a sole arbitrator or, failing agreement on the identity of such sole arbitrator within thirty (30) days after receipt by the other Party of the proposal of a name for such an appointment by the Party who initiated the proceedings, either Party may apply to the President, Institution of Engineers India*, New Delhi, for a list of not fewer than five nominees and, on receipt of such list, the Parties shall alternately strike names therefrom, and the last remaining nominee on the list shall be the sole arbitrator for the matter in dispute.   If the last remaining nominee has not been determined in this manner within sixty (60) days of the date of the list, the President, Institution of Engineers India*, New Delhi, shall appoint, upon the request of either Party and from such list or otherwise, a sole arbitrator for the matter in dispute.

      - Where the Parties do not agree that the dispute concerns a technical matter, the Client and the Consultants shall each appoint one arbitrator, and these two arbitrators shall jointly appoint a third arbitrator, who shall chair the arbitration panel. If the arbitrators named by the Parties do not succeed in appointing a third arbitrator within thirty (30) days after the latter of the two arbitrators named by the Parties has been appointed, the third arbitrator shall, at the request of either Party, be appointed by Secretary, the Indian Council of Arbitration, New Delhi.

      - If, in a dispute subject to Clause SC 7.2.1 (b), one Party fails to appoint its arbitrator within thirty (30) days after the other Party has appointed its arbitrator, the Party which has named an arbitrator may apply to the Secretary, Indian Council of Arbitration, New Delhi, to appoint a sole arbitrator for the matter in dispute, and the arbitrator appointed pursuant to such application shall be the sole arbitrator for that dispute.

    - Rules of Procedure

Arbitration proceedings shall be conducted in accordance with procedure of the Arbitration & Conciliation Act 1996, of India

    - Substitute Arbitrators

If for any reason an arbitrator is unable to perform his function, a substitute shall be appointed in the same manner as the original arbitrator.

    - Qualifications of Arbitrators

The sole arbitrator or the third arbitrator appointed pursuant to paragraphs (a) through (c) of Clause 7.2.1 hereof shall be a nationally recognized legal or technical expert with extensive experience in relation to the matter in dispute.

    - Miscellaneous

In any arbitration proceeding hereunder:

      - proceedings shall, unless otherwise agreed by the Parties, be held in Bangalore.

      - the English language shall be the official language for all purposes

      - the decision of the sole arbitrator or of a majority of the arbitrators (or of the third arbitrator if there is no such majority) shall be final and binding and shall be enforceable in any court of competent jurisdiction, and the Parties hereby waive any objections to or claims of immunity in respect of such enforcement.

### APPENDICES

### Appendix A: Description of the Services

The Project Management Consultant (PMC) shall be responsible for the overall coordination for the implementation of the Solar Group Captive Project between KMF & the SPV represented by the Developer / Contractor. The PMC shall be an independent director ensuring that the Project SPV & the project are financially stable, operational and administrated as per the tender conditions. Further, the PMC is proposed to the arbitrator between KMF & the Developer / Contractor in the event of any dispute arising during the implementation of the Solar Group Captive Power Project. Further, the scope of the PMC maybe broadly stated as follows:

  - Assist the SPV in formulating a Bankable Detailed Project Report for the Group Captive Open Access Project

  - Assist the SPV in procuring Loan Sanction and subsequent disbursement from the Scheduled Banks or Financial Institutions sufficient to meet the debt component of the project.

  - Assist KMF in ensuring that the SPV shall utilize quality materials are procured in line with the Technical Specifications agreed to supply during the tendering process along with inspecting the project site to inspect progress.

  - Assist KMF to audit, certify & verify the work progress against the invoices raised by the Developer / Contractor during the construction of the Group Captive Solar Project

  - Assist KMF in ascertaining and certifying price variations and attribute the same due to Developer / Contractor default or due to KMF or change in law

  - Assist KMF is ascertaining the deployment of Capital with / without pro-rata execution on ground as certified by PMC

  - Assist KMF in ensuring that the Developer / Contractor follows all applicable law with regard to the project

  - Make recommendations to KMF about the activities of the SPV & further action to be taken as per the tender documents

  - Make Available advice of Engineering, Regulatory, Company Law related, and Legal experts as required by the Project or on the request of KMF to ensure all aspects of project implementation and operations as per Applicable Law, ie. All statutory, rules, & regulations to be followed under the Electricity Act 2003, Companies Act 2013, Karnataka Cooperative Societies Act, 1959 & subsequent Bye-Laws of the Karnataka Cooperative Milk Producers' Federation Limited etc.

  - Provide Mediation / Arbitration between KMF & the Developer / Contractor to reach mutually acceptable resolution of any disputes arising during the tenure of the power purchase agreement.

  - Any requirements as maybe required with regard to the project as stated in the tender documents for selection of the Developer / Contractor.

### Appendix B: Reporting Requirements

  - Monthly reports as per the formats agreed between KMF & the Developer / Contractor to track, validate, verify, certify and approve the progress made by the SPV in implementation of the project during the construction phase

  - Monthly reports as per the formats agreed between KMF & the Developer / Contractor to track, validate, verify, reconcile, certify and approve the bills raised by SPV along with certification of adherence to all clauses of the Power Purchase Agreement, Articles of Association & the Tender document.

  - Make out detailed & understandable background to default of either KMF or the Developer / Contractor along with further remedial action for the same. The PMC shall also state adverse effect to either the Developer / Contractor or KMF if such default is to not be remedied.

  - Provide Legal Opinions as required by KMF on points of disputes or at the request of KMF during the implementation of the project along with the inter-linked issues from other statues that may adversely affect KMF or the SPV.

  - Provide Notices of default as per the Article of Association, Power Purchase Agreement, & the Tender documents along with further action required

  - Prepare mediation and arbitration report along with recommendations to resolve disputes between KMF & the Developer / Contractor.

  - The reports shall be provided to the Managing Director KMF & the Authorized Signatory of the Developer / Contractor in 2 copies.

### Appendix C: Key Personnel and Sub-consultants

| Engineer Expert NAME: | Legal Expert NAME: | Companies Act & Cooperative Societies Act Expert NAME: | Regulatory Expert NAME: |
| --- | --- | --- | --- |
| The Experts are to be deployed as per the need of the Project & the request of KMF within the tenure of the consultancy period ie. Construction period (18 months) + Billing Period (24months) |

### Appendix D: Services and Facilities to be provided by the Client

The SPV formed for implementing & operating the around 100 MW Solar Group Captive Open Access Project shall provide all documents, office spaces and travelling arrangement required by the Consultant and the same shall be considered as expenses on the providing information for the Independent Director. For removal of doubt, the consult shall be an independent director on the Board of Directors of the SPV.

Appendix F: Form of Bank Guarantee for Advance Payments

(Reference SC Clause 6.4 of Contract)

(To be stamped in accordance with Applicable Stamp Act, if any)

Ref:		Bank Guarantee:	Date:

Dear Sir,

In consideration of M/s.	(hereinafter referred as the “Client”, which expression shall, unless repugnant to the context or meaning thereof include it successors, administrators and assigns) having awarded to M/s.

(hereinafter referred to as the “Consultant” which expression shall unless repugnant to the context or meaning thereof, include its successors, administrators, executors and assigns), a contract by issue of client’s Contract Agreement No.		dated	and the same having been unequivocally accepted by the Consultant, resulting in a Contract valued at		for	Contract (hereinafter called the “Contract”)

(scope of work)

and the Client having agreed to make an advance payment to the Consultant for performance of the above Contract amounting to

(in words and figures) as an advance against Bank Guarantee to be furnished by the Consultant.

We	(Name of the Bank) having its Head Office at	(hereinafter referred to as the Bank), which expression shall, unless repugnant to the context or meaning thereof, include its successors, administrators executors and assigns) do hereby guarantee and undertake to pay the client immediately on demand any or, all monies payable by the Consultant to the extent of	as aforesaid at any time upto		@	without any demur, reservation, contest, recourse or protest and/or without any reference to the consultant. Any such demand made by the client on the Bank shall be conclusive and binding notwithstanding any difference between the Client and the Consultant or any dispute pending before any Court, Tribunal, Arbitrator or any other authority. we agree that the Guarantee herein contained shall be irrevocable and shall continue to be enforceable till the Client discharges this guarantee.

The Client shall have the fullest liberty without affecting in any way the liability of the Bank under this Guarantee, from time to time to vary the advance or to extend the time for performance of the contract by the Consultant.   The Client shall have the fullest liberty without affecting this guarantee, to postpone from time to time the exercise of any powers vested in them or of any right which they might have against the Client and to exercise the same at any time in any manner, and either to enforce or to forebear to enforce any covenants, contained or implied, in the Contract between the Client and the Consultant any other course or remedy or security available to the Client.   The bank shall not be relieved of its obligations under these presents by any exercise by the Client of its liberty with reference to the matters aforesaid or any of them or by reason of any other act or forbearance or other acts of omission or commission on the part of the Client or any other indulgence shown by the Client or by any other matter or thing whatsoever which under law would but for this provision have the effect of relieving the Bank.

The Bank also agrees that the Client at its option shall be entitled to enforce this Guarantee against the Bank as a principal debtor, in the first instance without proceeding against the Consultant and notwithstanding any security or other guarantee that the Client may have in relation to the Consultant’s liabilities.

Notwithstanding anything contained herein above our liability under this guarantee is limited to	and it shall remain in force up to and including  	    	 and shall be extended from time to time for such period (not exceeding one year), as may be desired by M/s.			on whose behalf this guarantee has been given.

Dated this	day of	19	at

WITNESS

(signature)	(signature)

(Name)	(Name)

(Official Address)	Designation (with Bank stamp)

Attorney as per Power of

Attorney No.	Dated

Note :	The bank guarantee shall be issued either by a bank (Nationalized/Scheduled) located in India

EMD (Earnest Money Deposit)

Prescribed EMD amount equivalent to Rs. 4,50,000/- (Rupees Four Lakhs Fifty Thousand only) shall be submitted through following manner :

- Rs. 4,50,000/- Lakhs (Rupees Four Lakhs Fifty Thousand only) shall be submitted through e-procurement portal only in the mode of Credit Card/ Debit Card/ NEFT (National Electronic, Fund Transfer) / OTC (Over the Counter) –ICICI BANK as per e-proc norms

Earnest money deposited by unsuccessful Tenderers will be returned as soon as possible after the tender has been finalized.

Note: The EMD shall be in Indian currency only